## Slide 1: Integrated Platform Environment (IPE) - Generative AI Implementation
Executive Presentation

## Slide 2: Executive Summary
Objective: Develop an AI-powered chatbot for platform support teams, providing proactive recommendations, contextual troubleshooting, and integration with enterprise knowledge bases.

## Slide 3: Technical Approach
- AI Model: Fine-tuned GPT-2 for contextual incident resolution
- Backend: Flask-based chatbot service
- Frontend: Web-based chatbot UI
- Data Processing: ITSM data parsing, tokenization, and training pipeline
- Deployment: On-premises setup with self-hosted models

## Slide 4: Implementation Steps - Phase 1: Data Preparation
- Extracted incident ticket data from ITSM (ServiceNow/Jira exports)
- Developed a script to parse and preprocess the data
- Tokenized dataset using Hugging Face’s AutoTokenizer

## Slide 5: Implementation Steps - Phase 2: Model Training & Fine-tuning
- Fine-tuned GPT-2 on L1/L2 incident data
- Configured training parameters (batch size, learning rate, epochs)
- Validated model performance and saved checkpoints

## Slide 6: Implementation Steps - Phase 3: Model Deployment & Testing
- Loaded the fine-tuned model into a Flask-based API
- Integrated model inference with chatbot conversation flow
- Tested model responses to ensure contextual accuracy

## Slide 7: Challenges & Resolutions
- Tokenization errors → Adjusted data formats, handled special characters
- Model giving generic responses → Improved dataset quality and prompt engineering
- Hugging Face model loading issues → Switched to local model storage to avoid authentication errors

## Slide 8: Next Steps
- Further optimize model fine-tuning for improved contextual accuracy
- Enhance chatbot UI and add interactive features
- Integrate with enterprise telemetry for proactive recommendations
- Deploy in a real-time environment for pilot testing

## Slide 9: Business Impact
- Faster Incident Resolution: AI-driven insights reduce troubleshooting time
- Improved Productivity: Automates repetitive queries and analysis
- Scalability: Supports multiple teams and knowledge bases seamlessly